# EXECUTION PLAN

## EXECUTION PLAN — TEAM DOCUMENT

Project: AI Social Habit Tracker

# 1. BRAINSTORMING FEATURES

## Must-Have Features (Basic Expectations)

- User authentication

- Habit creation & management

- Daily habit tracking

- Habit dashboard

- Streak counters

- Basic analytics

- Friends system

- Activity feed

- User profiles

- Responsive design

## Performance Benefit Features (More = Better)

- Advanced analytics dashboard

- Pie chart distribution

- Weekly / monthly statistics

- Habit completion calendar

- Real-time updates

- Friend search

- Category filtering

- Notification indicators

- Optimized performance

- Preference storage

## Delighter Features (Unexpected Value)

- AI habit insights

- AI coach chat

- Motivational messages

- Gamification badges

- XP & levels

- Leaderboard

- Achievement animations

- Celebration effects

- Personalized recommendations

- Smart reminders

# 2. VALUE PROPOSITION TABLE (Table 1.1)

### Comparison:

Our Product vs HabitShare vs Loop Habit Tracker

| Benefit Category | Feature | Our Product | HabitShare | Loop |
| --- | --- | --- | --- | --- |
| Must-Have | Habit tracking | Yes | Yes | Yes |
| Must-Have | Friends system | Yes | Yes | No |
| Must-Have | Activity feed | Yes | Yes | No |
| Performance | Analytics depth | Advanced | Basic | Basic |
| Performance | Real-time updates | Yes | Limited | No |
| Performance | Habit calendar | Yes | No | Yes |
| Delighter | AI insights | Yes | No | No |
| Delighter | AI coach | Yes | No | No |
| Delighter | Gamification | Yes | Limited | No |
| Delighter | Leaderboard | Yes | No | No |

# 3. SELECTED FEATURES

Chosen based on differentiation, value, and feasibility in 9 weeks:

- Habit dashboard

- Analytics charts

- Habit detail calendar

- Friends system

- Activity feed + reactions

- AI coach

- AI insights

- Gamification system

- Leaderboard

- Notifications

# 4. AGILE USER STORIES

### Habit Dashboard

As a user,
I want to track daily habits in one place,
so that I stay consistent.

### Analytics Charts

As a user,
I want visual performance statistics,
so that I understand my progress.

### Habit Calendar

As a user,
I want to see my completion history,
so that I analyze consistency.

### Friends System

As a user,
I want to add friends,
so that we stay accountable.

### Activity Feed

As a user,
I want to see friends’ activities,
so that I stay motivated.

### AI Coach

As a user,
I want AI guidance,
so that I improve habits effectively.

### Gamification

As a user,
I want rewards and XP,
so that I stay engaged.

### Leaderboard

As a user,
I want rankings,
so that I feel competitive motivation.

### Notifications

As a user,
I want reminders,
so that I don’t miss habits.

# 5. IMPLEMENTATION PLAN (SEPARATED BY ROLES)

# 5.1 FRONTEND IMPLEMENTATION (2 DEVELOPERS)

## Frontend Developer Arman (Weeks 2–11)

| Week | Feature | Feature Description |  |  |
| --- | --- | --- | --- | --- |
| 2 | UI/UX Design | Design full interface for intuitive experience. |  |  |
| 3 | Project Setup | Build pages. |  |  |
| 4 | Habit Dashboard | Implement habit tracking interface. |  |  |
| 5 | Analytics Charts | Add pie charts & statistics UI logic |  |  |
| 6 | Activity Feed UI | Build feed layout & reactions interface. |  |  |
| 7 | Profile Page UI | Implement profile page |  |  |
| 8 | Ai coach page UI | Implement ai coach page |  |  |
| 9 | Analytics | Add badges |  |  |
| 10 | Leaderboard UI | Implement ranking interface. |  |  |
| 11 | Final Polish | UI optimization, responsiveness, dark mode. |  |  |

## Frontend Developer Darkhan (Weeks 2–11)

| Week | Feature | Feature Description |
| --- | --- | --- |
| 2 | Project Architecture Setup | Configure routing & state management. |
| 3 | Authentication Integration | Connect frontend to backend auth APIs. |
| 4 | Analytics Charts | Add pie charts & statistics UI logic. |
| 5 | Calendar Logic | Implement completion tracking logic. |
| 6 | Friends System Integration | Connect friends API to UI. |
| 7 | Activity Feed Integration | Connect feed to backend service. |
| 8 | Real-time Updates | Implement live updates & UI sync. |
| 9 | AI Coach UI Integration | Connect chat interface to AI APIs. |
| 10 | AI Insights Cards | Implement dynamic insights rendering. |
| 11 | Performance Optimization | Improve rendering performance & fix bugs. |

# 5.2 BACKEND IMPLEMENTATION Alikhan (Weeks 2–11)

| Week | Feature | Feature Description |
| --- | --- | --- |
| 2 | Database Design | Create scalable schema for users & habits. |
| 3 | Authentication APIs | Secure login & registration. |
| 4 | Habit APIs | CRUD operations for habits. |
| 5 | Analytics Engine | Process statistics & streaks. |
| 6 | Friends System | Manage relationships. |
| 7 | Activity Feed Service | Store & retrieve activities. |
| 8 | Real-time & Notifications | Live updates & reminders. |
| 9 | AI Integration | AI coach & insights APIs. |
| 10 | Gamification Logic | XP, badges, leaderboard logic. |
| 11 | Final Optimization & Testing | Performance tuning & deployment preparation. |